Project Review

* **Attendance Manager (Mobile Application and Website)**
* **Team**  
  1. V. Bharath (107218504035)  
  2. P. Ravi Kiran(107218504039)
* **Platforms**  
  1. Android  
  2. JavaScript  
  3. Node.js  
  4. HTML  
  5. JAVA
* **Work Completed  
  Phase 1: The Planning and Problem study for the project is completed**; the current system requires an update since it is an offline and tedious task. In this project we will try to make this process online and easier.  
  **Phase 2:** **The Analysis with Diagrams phase is completed**; we have analyzed the way to make thus process, and have drawn out the required diagrams as needed, such as Class, Sequence, Dataflow and Use Case Diagrams.  
  **Phase 3:** **The Design with UI and Back-End phase is completed**; development of the Android application is completed, but minor improvements are required to be done, the application is connected to the Database using REST API. The Development of Website is completed and needs to be connected to the Database to retrieve the data.
* **Work Remaining  
  Phase 4: The Coding phase;** Minor adjustments need to be made in the Application, and the connection of Website to the database needs to be completed using Javascript and REST API.  
  **Phase 5: Testing with Sample Data Phase;** After the Mobile Application and the Website are developed and ready, we will run the application with the test data, and observe the outcome.  
  **Phase 6: The Implementation Phase;** The outcome which we gather from the Testing with Sample Data will determine the Implementation with adjustments to minor parts of the application
* **Time Duration to Complete the Project**In 20 days we will complete the project i.e., Coding, Testing with Sample Data and Implementation phases will be completed.

(V.Bharath)(P.Ravi Kiran) (MR.CH.N.V.Mallikharjuna Rao)

(Guide)